LOS ANGELES VALLEY COLLEGE

Citizens Building Oversight Committee

Minutes

November 6, 2012

President’s Conference Room

Members

Anderson*	Terry	Greater Valley Glen Neighborhood Council

Ballew	Pat	Member of the College Foundation

Barad	Eric	Member at large, LAVC Alumni

Berg	Harvey	Economic Alliance Executive Board Member

Braswell*	Anthony	Valley Village Neighborhood Council

Calne*	Max	Sherman Oaks Neighborhood Council

Criss	Asta	Valley Glen Neighborhood Association

Stark 	Diedra	Retirees Association of LAVC

Pinto	Aundrea	Student Representative

Carleo	Susan	College President

Resource:  Robert Tellez, Yang Management, Maggie Lopez, Executive Assistant

Absent*

Guests:

The meeting was called to order by Chair Harvey Berg at 5:40 p.m.

- Welcome and Introductions – Mr. Berg welcomed the committee. He then asked the members to introduce themselves and state the name of the organization they represent.

- Approval of Minutes –

MSP D. Stark/P. Ballew the minutes from the August 7, 2012 meeting were approved as presented

- Public Agenda Requests –   None.

- Member Resignations
Mr. Barad announced his resignation due to personal and family commitments.  The Committee regretfully accepted Mr. Barad’s resignation and thanked him for his service.

- Update on District Citizens’ Oversight Committee 
Dr. Carleo reported that we are at the last stage of the moratorium. All the projects have been released with the exception of the MAPA building.  The Panorama Center project has been placed in Horizon 2, which is unfunded and includes other expansion projects.

Dr. Carleo shared that the District asked the colleges to deposit funds in a contingency fund, as part of its restructuring plan.  We will inquire with the District Oversight Committee how these funds will be returned to the college.

The public art matter is still on hold.  The District is seeking new bond council to get an opinion.  President Carleo, Chancellor LaVista, and the General Counsel met to talk about the Twitchell mural. This issue should be addressed at the next capital construction meeting of the Board of Trustees.

Responding to an inquiry about fundraising, Dr. Carleo stated that the College Foundation can raise funds to support public art, should the bond funds designated for public art no longer be available.

- Building and Budget Update –

R. Tellez representing Yang Management, the college program manager, distributed a copy of the project management report and gave a brief overview of each project (copy on file).

- Update on District Citizens’ Oversight Committee

Van De Kamp – (As reported by Mr. Berg) The LACCD Board of Trustees asked for an analysis for potential uses of the facility. An EIR (Environmental Impact Report) study is being conducted to determine proper ways to use the facility. A Board meeting was held at the site recently. The vast majority of the community members present were in support of how the building is currently being used. Although, at least one community group is not in favor of the operations.

- Members Concerns/Suggestions for the LACCD Board of Trustees

There were none.

- Items from the Floor

- Mr. Berg announced that he attended the opening of the new Library (LARC).  He shared that it was very well attended.

- Dr. Carleo shared that the District is soliciting applications for a new company to manage the District’s construction program. The District had a five-year contract with URS, the company that formed Build LACCD to manage the construction projects district-wide.  The contract is about to expire and the district is seeking requests for proposals for eligible companies to apply.

- Dr. Carleo shared that she is on a taskforce to clarify the role of the colleges and the district as it relates to construction responsibility, the role of the CPM (college project manager), and the board of Trustees.

Mr. Berg added that the Chancellor created the Blue Ribbon Group to investigate mismanagements of bond funds by some of the colleges.

- Board of Trustees Elections – There are three BOT seats that are up for re-election in March 2013.

- Dr. Carleo announced that Dennis Reed, Dean of Arts and Chair of the Public Arts Committee, has retired. The Director of our Foundation, Raul Castillo, has temporarily taken over this responsibility.

- Tree planting – The College received a lot of coverage by Toyota, the Arbor Day Foundation and Tree Campus USA.  We planted trees on Burbank Blvd. by the tennis courts.  Tree planting also took place on College Road North by the Music Building. Revamping of Coldwater and Burbank areas will also take place.

$7,000 dollars was donated by these companies to purchase the trees.

- Adjournment
The meeting was adjourned at 6:25 p.m.

NEXT MEETING –