LOS ANGELES VALLEY COLLEGE

Citizens Building Oversight Committee

Minutes

May 7, 2013

President’s Conference Room

Members

Anderson	Terry	Greater Valley Glen Neighborhood Council

Ballew	Pat	Member of the College Foundation

Vacant		Member at large, LAVC Alumni

Berg	Harvey	Economic Alliance Executive Board Member

Braswell*	Anthony	Valley Village Neighborhood Council

Calne	Max	Sherman Oaks Neighborhood Council

Criss*	Asta	Valley Glen Neighborhood Association

Stark 	Diedra	Retirees Association of LAVC

Pinto*	Aundrea	Student Representative

Carleo	Susan	College President

Resource:  Eloy Retamal, Yang Management, Robert Tellez, Yang Management, Maggie Lopez, Executive Assistant

Absent*

Guest:  Chris Bonvenuto, Vice President of Administration

The meeting was called to order at 5:35 p.m. by Chair Harvey Berg.

- Approval of Minutes
MSP  Stark/Ballew the minutes of February 5, were approved. Vote: 4/0/1.

- Public Agenda Requests – none

- President’s Report

- The Department of State Architects (DSA) approved the MAPA building.

- The Freeway Lady project, an art recreation by Kent Twitchell is in its final stages to sign off on the project.

- Groundbreaking for the new Community Services Center took place today. More groundbreakings are scheduled this year.

- Update on District Citizens’ Oversight Committee

Mr. Terry Anderson reported that the DCOC discussed the difference between design build and design bid in which case the lowest bidder would get the project. There was no conclusion on this discussion.

The Burbank oversight project has been removed from the list. The district had originally set a budget for this site to serve this area.

Regarding the Panorama City, or Phase 2 of the bond projects, Dr. Carleo explained that this project was moved to the unfunded category, as it was categorized as expansion. The moratorium drew the line on expansion projects. That money was reverted to the District fund.

The MAPA building is still on moratorium, along with other college wide projects. Dr. Carleo has prepared a memo to the Chancellor informing him that the building is out of DSA and answering other questions relative to the building.

The lease-lease back method was explained. It was explained that the athletics project is on lease-lease back. MAPA would be the next candidate for this type of contract.

Regarding phase 2 of the swimming pool project, Eloy Retamal reported that this was a low bid contractor that delayed the approval process. They are meeting with the architects to discuss what can be completed with the limited resources available.  It is the DSA process that has delayed the completion of phase 2. We are final punch line.

5.	Building and Budget Update

- The next groundbreaking will be the parking structure in about 60 days.

- The Monarch Center construction will start in the next few months.

- The Data Center is the next project. It was explained that most of our projects are design-build.

6.	Public Art Update

Dr. Carleo reported that the issue on public art is not completely resolved.  A bond council has been engaged to study the interpretation of using bond money for public art.  They have formed an ad hoc committee of which Dr. Carleo will be resource to the committee.

Dr. Carleo stated that the college can purchase art but not with bond money.

The Omega Data Center construction project will be presented to the Board of Trustees at their May15 Board meeting.

Motion: MSP Anderson/Ballew the CBOC recommends that the Board of Trustees release that MAPA building from the moratorium. Vote: 5/0/0.

Harvey Berg inquired about Proposition 30.  Vice President Chris Bonvenuto responded that the passing of Prop 30 prevented more cuts to the budget. A plan is being formulated to help clear the deficit in 2-3 years.  Valley got $7 million in EPA funding.

Election of the CBOC Chair will be postponed until the next meeting.

Maggie will prepare a report on member meeting attendance.

Next meeting will be on September 10, at 6:00 p.m., the week after Labor Day.

The meeting was adjourned at 6:55 p.m.